Three Process Models
Prof. Dr. Dirk Riehle
Friedrich-Alexander University Erlangen-Nürnberg
AMOS C02
Licensed under CC BY 4.0 International
[Speaker Notes: It is Friedrich-Alexander University Erlangen-Nürnberg – FAU, in short. Corporate identity wants us to say “Friedrich-Alexander University”.]

---
Agenda
1. Process models
2. Plan-driven development
3. Agile methods
4. Inner source

---
1. Process Models

---
Software Process Model [DR]
- A software process
  - Is a process performed with goal of creating and evolving software
- A software process model
  - Is a model of a software process
- Software process model elements
  - Comprises roles, practices, and artifacts that describe the valid software process instances

---
[B88]

---
Project Management Frameworks

---
Key Activities in Software Engineering
Planning
Execution
Review
Release

---
Example of a Software Product Life-Cycle
I:	Incubation
D:	Development
M:	Maintenance
start
1st
release
incubate
develop
maintain
mature
retire
release
D
release
M
I

---
(One Version of) The Magic Triangle
Cost is usually assumed fixed (defined team).
Because “adding manpower to a late project makes it later.” [B75]
Quality
Scope
Time
Cost

---
Three Process Models
Plan-Driven
Agile Methods
Inner Source

---
2. Plan-driven Development

---
Plan-Driven Development
- Linear, phase-oriented, software process models
  - Intend to minimize risk through up-front planning
  - Expect only one iteration, start to finish, not many
  - Equate phases with activities
- Examples: Waterfall, V-Modell, RUP
start
end
time
    Planning
        Review
        Release
     Execution
6 months – 5 years

---
The Waterfall Model [R04]

---
Planning in Plan-Driven Development
- Project definition
- Requirements analysis
- System analysis
- Contract negotiation
- ...

---
Execution in Plan-Driven Development
- Architecture definition
- System design
- User interface design
- Implementation
- Integration
- ...

---
Review in Plan-Driven Development
- System test
- Acceptance test
- Contract validation
- ...

---
Release in Plan-Driven Development
- Hand-over
- Deployment
- ...

---
Aphorisms on Predicting and Planning
- “Prediction is very difficult, especially about the future.”
  - Attributed to Niels Bohr, date unknown
- “Kein Plan überlebt die erste Feindberührung.”
  - Helmuth (Karl Bernhard) von Moltke, date unknown
- “Plans are worthless, but planning is everything.”
  - Dwight D. Eisenhower, Nov 14, 1957

---
Lesson from Plan-Driven Development
Phases ≠ Activities
(Activity = performing a practice)

---
3. Agile Methods

---
Video on Predictability of Processes
[1]	See https://youtu.be/D7rbiLNf-JI

---
Video Lesson
- It is impossible to predict such a flight
  - Little bumps on the way have big consequences
  - Little wind gusts will get you way off track
- Executing a plan without steering is dangerous
  - There is no way to ensure you will achieve the desired outcome
  - Belief in flawless execution is, well, flawed and risky
- Also see “the making of Megawoosh” excerpt
  - See https://youtu.be/_n065KE00J0

---
Agile Methods
- Invented during the late 1990ties
  - In response to failure of plan-driven methods
  - Driven by consultants as a significant business opportunity
- Repeated iteration over short linear process models
  - Defined equal-length iterations with deliverables
  - Consistent involvement of users for feedback

---
Examples of Agile Methods
- Scrum
- XP (eXtreme Programming)
- Adaptive Software Development
- The (set of) Crystal Methods
- Feature-Driven Development
- Pragmatic Programming

---
Principles of the Agile Manifesto [A01]
Individuals and Interactions
(over Processes and Tools)
Working Software
(over Comprehensive Documentation)
Customer Collaboration
(over Contract Negotiation)
Responding to Change
(over Following a Plan)

---
Individuals and Interactions over ...
- Individuals
  - Trust people
  - Allow for self-organization
  - Adjust process to people
- Interactions
  - Get results from collaboration
  - Get innovation from people
- Processes
  - Control people
  - Enforce a rigid process
  - Adjust people to process
- Tools
  - Get results from using tools
  - Keep people aligned with tools

---
Working Software over ...
- Working Software
  - Get feedback quickly
  - Learn from working software
  - Steer project from feedback
  - Create incremental progress
- Comprehensive Documentation
  - Wait until the end
  - Don't learn at all along the way
  - Follow plan until the end
  - Delay results until the end

---
Customer Collaboration over ...
- Customer Collaboration
  - Collaborate with customers
  - Steer using customer feedback
  - Create feedback rhythm
  - Allow for change
- Contract Negotiation
  - Minimize customer contact
  - Follow contract-based plan
  - Avoid customer feedback
  - Stick to agreement

---
Responding to Change over ...
- Responding to Change
  - Adjust to changing reality
  - Deliver what customer needs
- Following a Plan
  - Stick to outdated reality
  - Deliver what was negotiated

---
Agile Development Process
- Succession of equal-length iterations (“time-boxes”)
- Intervention points are during planning and review
- User feedback only available during review
P:	Planning
E:	Execution
3R:	Review, release, and retrospective
time
...
P
E
 3R
P
E
 3R
P
E
 3R
Iteration n-1
Iteration n+1
Iteration n
...
1-4 weeks
1-4 weeks
1-4 weeks

---
Short Iterations and User Feedback
- Short iterations
  - Short iterations lead to focus on high-value features first
  - Established well-worn rhythm is sustainable, avoids burnout
  - Partial functionality is better than none
- User feedback
  - User feedback helps team steer product to meeting needs right
  - Feedback loop ensures that problems surface early
  - Feedback helps recognize and realize new innovative features

---
Plan-Driven vs. Agile Processes
Plan-Driven
Agile Methods
S1
T1
T2
T3
T4
T5
S5
S3
S2
S1
T1
T2
T3
T4
T5
S4
S5

---
Plan-Driven vs. Agile Work Rhythms
time
Plan-driven methods
Long iterations
time
Agile methods
Short iterations

---
Agile Methods and Discipline
Agile methods
are high-discipline
(more so than plan-driven methods)

---
Challenges to Scaling Agile
Feature 1
Feature n
Feature 2
Feature 1
Feature n
Feature 2
Feature 1
Feature n
Feature 2
User interface
Persistence layer
Domain model
Business domains
Technical domains

---
4. Inner Source

---
Inner Source
- Inner source software development
  - The use of open source best practices for firm-internal software development

---
Open Source Processes
“Open source is a development method for software that harnesses the power of distributed peer review and transparency of process. The promise of open source is better quality, higher reliability, more flexibility, lower cost, and an end to predatory vendor lock-in.”	[O12]

---
Principles of Open Collaboration [R+09]
Egalitarian
Meritocratic
Self-organizing

---
Traditional Work vs. Open Collaboration
- Traditional work
  - Hierarchical
    - Closed and hidden silos
    - Assigned to project
  - Status-oriented
    - Public + private discussions
    - Hierarchical status decides
  - Assigned tasks
    - Prescribed process
    - Prescribed jobs
- Open collaboration
  - Egalitarian
    - Open for contribution
    - Everyone can contribute
  - Meritocratic
    - Public discussion process
    - Decisions based on merit
  - Self-organizing
    - People find their project
    - People create their process

---
Inner Source vs. Agile Methods
Open source
Company
 Agile Methods
 Not differentiating
 Competitively differentiating
Product 1
Feature 1
Feature n
Feature 2
Product n
Feature 1
Feature n
Feature 2
Product 2
Feature 1
Feature n
Feature 2
User interface
Domain model
Persistence layer
 Inner Source
 Open Source

---
Comparison of Process Model Types
Plan-Driven
Agile Methods
Open Source
 Inner Source
 Open Source
Agile Methods
 Plan-Driven
Inner Source
Plan-Driven
 Agile Methods
Inner Source
Yes
No
Need to Change
Yes
No
Need to Scale

---
Quiz on Types of Projects
Which process model fits Fixed-Price-Projects?
  1. Plan-driven process
  2. Agile methods process
  3. Open source process
2. Which process model fits Time-and-Materials-Projects?
  1. Plan-driven process
  2. Agile methods process
  3. Open source process
2. Which process model fits Inter-Firm-Collaboration-Projects?
  1. Plan-driven process
  2. Agile methods process
  3. Open source process

---
Review / Summary of Session
- Key activities in software engineering
- Main categories of process models
  - Plan-driven methods
  - Agile methods
  - Inner source
- Plan-driven vs. agile methods
  - Predictability of the future
  - The agile manifesto

---
Thank you! Questions?
dirk.riehle@fau.de – https://oss.cs.fau.dedirk@riehle.org – https://dirkriehle.com – @dirkriehle
DR

---
Legal Notices
- License
  - Licensed under the CC BY 4.0 International license
- Copyright
  - © 2010-2021 Dirk Riehle, some rights reserved