Tools and Artifacts
Prof. Dr. Dirk Riehle
Friedrich-Alexander University Erlangen-Nürnberg
AMOS B02
Licensed under CC BY 4.0 International

---
Agenda
1. Code repository
2. Project features
3. Kanban board
4. Planning docs

---
Project Management
- The AMOS Project directive is simplify, simplify, simplify!
  - GitHub repository, issues, and project for software development
  - Google Sheets for high-level product and process management
  - Teams may add additional tools at their discretion (and own risk)

---
The Wahlzeit / Flowers Example

---
1. Code Repository

---
GitHub Code Repository Set-up
- GitHub account
  - Please create a GitHub account if you don’t have one yet
  - Send your account name (handle) to team coach
- GitHub project
  - The team coach will create a team for you and invite you to a code repository
  - You will all be owners of the code repository, initially; change as you see fit
- Your project name will be amos-ss20xx-fabulous-project
  - It will be public (read access to world)
  - It uses the MIT license
- You can collaborate as you see fit (but should agree first)

---
2. Project Features

---
Feature and User Story
- Definition of feature
  - A distinguishing characteristic of a software item (for example, performance, portability, functionality)
    (IEEE 829)
- Definition of user story
  - A description mechanism for a software feature used to create a shared understanding of the feature; follows an established pattern
  - The description pattern is: As a “user role”, I need “a function”, so that “I get business value” where the parts in quotation marks are substituted
- Example user stories
  - Rate-a-photo: As a visitor, I can rate a photo with a numerical value 1-10, so that I can share my opinion about the photo.
  - Tell-a-friend: As a user, I need a function to tell a friend about a flower photo, so that I can share my passion for flowers.

---
Types of Issues
- Features
  - New functional improvements
- Refactorings
  - Behavior-preserving improvements
- Bugs
  - Fixes to malfunctioning

---
GitHub Issues Set-up
- GitHub issue template
  - Please create a template for feature requests
  - The template should contain fields for
    - Short name (already preset as title field)
    - Short description (using user story)
    - Acceptance criteria (to test for fulfillment)
    - Definition of done (from week 5 on)
- Create labels for features sizes
  - Est. size = X for estimated sizes
  - Real size = Y for actual size (after work)
  - Use escalating colors
- Feel free to add more templates

---
The Tell a Friend Feature 1 / 2

---
The Tell a Friend Feature 2 / 2

---
3. Kanban Board

---
The Feature Life-Cycle
Awaiting review
Feature Archive
Product Backlog
In progress
Sprint Backlog
...
1. Tell-a-friend
2. Tell-a-friend
 Est. size = 8
6. Tell-a-friend
 Est. size = 8 Real size = 8
4. Tell-a-friend
 Est. size = 8
...
...
...
...
5. Tell-a-friend
 Est. size = 8 Real size = 8
3. Tell-a-friend
 Est. size = 8
...
...

---
Product Backlog and Product Backlog Entry
- Product backlog entry
  - A named, identifiable, and prioritized feature, bug, or refactoring
- Product backlog
  - An incomplete, evolving list of features prioritized by business value
- Purpose of product backlog
  - To know what’s coming up next

---
Sprint Backlog and Sprint Backlog Entry
- Sprint backlog entry
  - A high-quality product backlog entry that
    - has been estimated for size and committed-to to being implemented by the software developers
- Sprint backlog
  - A list of sprint backlog entries that
    - the software developers have committed to implementing in the current sprint
- Purpose of sprint backlog
  - To know at any time what to do in the current sprint
  - To serve for task allocation between developers

---
Feature Archive
- Feature archive
  - All issues that have been implemented
  - All issues contain the original size estimation
  - All issues contain the real (after-implementation) size
- Purpose of feature archive
  - To serve as a summary of product features
  - To allow lookup of history of development

---
GitHub Project Set-up
- GitHub project
  - Please create a project (board) for backlogs
  - The board should have five columns
    1. Product backlog (for new unscheduled features)
    2. Sprint backlog (for features to-be-done)
    3. In progress (for features currently in work)
    4. Awaiting review (for features to be reviewed)
    5. Feature archive (for finished features)
- Connect issues with project

---
The Wahlzeit / Flowers Kanban Board

---
4. Planning Documents

---
Strategic Planning Set-up
- Strategic planning uses Google Sheets
  - Please copy the planning documents template: http://goo.gl/Brc0Q
  - Share your copy with the team and the coach
- Wahlzeit / Flowers example
  - Planning artifacts: http://bit.ly/3qitBF1

---
Strategic Planning Document

---
1. Project Data

---
1. Project Data (Explanation)
- Definition
  - A collection of relevant (starting point) links
- Purpose
  - To simplify navigation
- Production and system
  - Deployment scenarios depend on project
- GitHub repository
  - Required
- CI tooling
  - Optional

---
2. Project Team

---
2. Project Team (Explanation)
- Definition
  - The list of team members and their contact information
- Purpose
  - To make it easy to contact individuals or the whole team
- Pragmatics
  - Feel free to add other information, e.g. Skype ID

---
3. Team Contract

---
3. Team Contract (Explanation) [1]
- Definition
  - A uniform agreement of the team as to which goals, norms, rewards, and sanctions they play by
- Purpose
  - To have a defined and agreed-upon way of operating as a team
[1]	https://oss.cs.fau.de/teaching/course-resources/student-team-contract/

---
4. Role Assignments

---
4. Role Assignments (Explanation)
- Definition
  - A week-by-week assignment of roles to team members
- Purpose
  - To have a plan and history of role assignments so everyone knows their job
- Pragmatics
  - Please plan out the project at start of course
  - Feel free to add roles beyond the four required ones
- Use the same week numbers as in the Course schedule
  - Week 1 starts with the first lecture
  - Week 1 also starts the first sprint

---
5. Product Goal

---
5. Product Goal (Vision and Mission)
- Definition of product vision
  - A product vision communicates
    - The main purpose and core functionality of the product
    - The value the main stakeholders receive
  - It is inspiring, timeless, focused and the final arbiter
- Definition of project mission
  - A project mission summarizes
    - What the project wants to achieve
    - Within the project time-frame
- Purpose
  - To succinctly explain product and project
  - To guide when prioritizing features

---
6. Product Glossary

---
6. Product Glossary (Explanation)
- Definition
  - Is an alphabetically ordered list of terms and their definition
- Purpose
  - To provide key domain terminology (shared vocabulary) of project
  - Is a simplified form of a domain model accessible to everyone
- Term
  - A (possibly qualified) noun determining the concept to be defined
- Term definition
  - The definition of the referenced term
  - A base definition is a declarative statement of the form X is a X*
  - Other forms of definitions are synonyms, short-hands, etc.

---
7. Mid-Project Release Tracking

---
7. Mid-Project Release Tracking (Explanation)
- Definition
  - A prioritized list of features for a product release
- Purpose
  - To predict the content of the upcoming product release
- Pragmatics
  - Has been estimated by developers, validated by historic data
  - Is a living document, that is, gets adjusted after each sprint

---
8. Final Project Release Planning and Tracking

---
8. Final Project Release Planning and Tracking (Explanation)
Like mid-project release tracking, but with added planning

---
9. Impediments Backlog

---
9. Impediments Backlog (Explanation)
- Definition
  - A list of current and historic impediments to process
- Purpose
  - To know at any time the current impediments
  - To see whether any impediments keep recurring
- Pragmatics
  - It names the Scrum master responsible for resolution
  - It provides the solution found, if any

---
10. Definition of Done

---
10. Definition of Done (Explanation)
- Definition
  - Is a check list of decision criteria to determine status of “done”
- Purpose
  - To be consistent about what “done” means
- Pragmatics
  - Definitions of “done” (DoD) require team consensus
  - There are many such decisions, hence many DoDs needed
  - At a minimum, at the proper time, the team should have a
    - DoD for features
    - DoD for sprint release
    - DoD for product release

---
11. Documentation

---
11. Documentation (Explanation)
- Definition
  - The product documentation (where to find what)

---
12. Bill of Materials

---
12. Bill of Materials (Explanation)
- Definition
  - A list of items (“materials”) included in the project
  - Items typically mean open source libraries
- Purpose
  - To maintain an overview of “what’s the box”
- Pragmatics
  - Please lists all third-party components used by the product
  - List only those used directly; no need to recursively unpack
  - In case of open source components, also list their license

---
13. Planning Poker

---
Weekly Checklist for Artifacts
- Software product
  - Tagged, testable, deployable software code base and product
- Planning documents
  - Clean kanban board, release planning, additional information
- Process improvement
  - Impediments documented; happiness index survey taken

---
Thank you! Questions?
dirk.riehle@fau.de – http://osr.cs.fau.de
dirk@riehle.org – http://dirkriehle.com – @dirkriehle
DR

---
Credits and License
- Original version
  - © 2021 Dirk Riehle, some rights reserved
  - Licensed under Creative Commons Attribution 4.0 International License
- Contributions
  - None yet