Product Management
Prof. Dr. Dirk Riehle
Friedrich-Alexander University Erlangen-Nürnberg
AMOS D01
Licensed under CC BY 4.0 International
[Speaker Notes: It is Friedrich-Alexander University Erlangen-Nürnberg – FAU, in short. Corporate identity wants us to say “Friedrich-Alexander University”.]

---
Agenda
1. Product owner
2. Product goal
3. Product glossary
4. Product backlog
5. Feature specification
6. Feature prioritization
7. Feature archive

---
1. Product Owner

---
Product Management (Recap)
- Product management
  - Is the management of a company’s products
  - Along the product’s life-cycle
  - Across the product portfolio (if any)

---
Product Management (Simplified) (Recap)
What?
What first?

---
Traditional to Scrum Role Mapping (Recap)
Traditional
Scrum
Product Manager
Product Owner
Engineering Manager
Software Developer
Software Developer
Scrum Master
QA Engineer

---
Product Owner
- Product owner
  - Holds overall responsibility for the product being developed
  - Provides
    - product vision,
    - product requirements, and
  - Plans and helps plan development and
  - Tracks progress.

---
Product Owner Processes and Artifacts
Processes	Artifacts
Opportunity Assessment	Product Vision
Product Specification	Product Glossary, Product Backlog, Feature Archive
Product Planning	Sprint Backlog / Release Plan
Progress Tracking	Development Speed / Burn-down Charts

---
Product Owner Focus
Quality
Scope
Time
Cost

---
2. Product Goal

---
Opportunity Assessment (Practices)
- Research Market
  - Responsible: Product owner
  - Artifact: Marketing requirements document (MRD)
  - Collaborators: Market / customer, funder / sponsor
  - Note: not part of Scrum proper
- Articulate product goal
  - Responsible: Product owner
  - Artifacts: Product vision and project mission
  - Collaborators: None

---
Wahlzeit / Flowers Product Vision (Example Artifact)
The Flowers social network helps flower enthusiasts worldwide to connect with each other and enjoy following their favorite hobby online. Centered on showing and rating favorite flower photos, it inspires growing and presenting ever more beautiful flowers. With a highly engaged user community, Flowers is the best place for producers and sellers of gardening supply to reach out to customers and engage with them. Such engagement involves understanding flower enthusiasts’ needs around gardening supplies and selling to them.

---
Product Vision (Artifact)
- Product vision
  - Captures
    - The essence of the product and
    - The reasons for its existence as the business value it provides to users
  - Names users and customers; it embodies the core structure of an underlying business model
- Other properties
  - Inspiring: Inspires users / customers
  - Timeless: Is not bound to a schedule
  - Focused: Reduces to the essentials
  - Decision aid: Is the ultimate arbiter

---
Wahlzeit / Flowers Project Mission (Example Artifact)
The mission of this project is to create an MVP for Wahlzeit with the Flowers extension. Core functionality will be showing and rating photos, basic user management, case management, and minimal system administration.

---
Project Mission (Artifact)
- Project mission
  - Captures
    - What the team has committed to achieving
    - Within the given project time-frame

---
3. Product Glossary

---
Product Specification 1 / 3 (Practices)
- Create Glossary
  - Responsible: Product owner
  - Artifact: Glossary
  - Collaborators: Market / customer, developer
- Maintain Glossary
  - Responsible: Product owner
  - Artifact: Glossary
  - Collaborators: Market / customer, developer

---
Example Glossary (Artifact)
Term	Definition
Individual Photo Rating	A photo rating by a single user of a particular photo at a given point in time.
Overall Photo Rating	A photo rating that represents the community's ranking of the photo in question. Over time, a photo accumulates a large number of individual ratings. The overall rating is the average of those individual ratings.
Photo	A photo is a flower photo that has been uploaded (and is owned) by a system user. A photo has a status that determines its accessibility.
Photo Rating	A numerical value 1..10 that rates a given photo.
Photo Sharing Policy	Flowers has a photo sharing policy. The policy determines what an acceptable photo is. Photos are unacceptable if they are unrelated to the Flower's purpose (i.e. off-topic), ...

---
Glossary (Artifact)
- Domain glossary
  - A list of concepts and their definition from the product being developed
  - The missing link between the vision and the product backlog
  - Is a “poor man’s approach” to a domain model
- Glossary entries
  - Definitions are short; rarely longer than a paragraph
  - Glossary entries are human readable
  - Usually not machine-processable

---
Connecting Vision with Product Backlog
Product
Vision
Product
Backlog
Product
Glossary

---
Quality Criteria for Glossaries
- Main entries
  - Have a clear fully-defined name for glossary entry
  - Have a crisp “is a” definition, followed by secondary properties
  - Vary based on type (main concept, enumerations, stati, etc.)
- Synonyms
  - Synonyms are listed as their own entries
- Shorthands
  - Shorthands point to the full name (not the other way around)

---
Quiz: What is Wrong With These Entries?
Term	Definition
KPI	KPI stands for Key Performance Indicator, which is a type of performance measurement. An organization may use KPIs to evaluate the success of a particular activity in which it is engaged.
Visualization	Here visualization means data or information visualization. Charts, graphs, images and other visualization methods are used for presenting the data. In this application we focus on visualization ...
JSON	JSON (JavaScript Object Notation) is a lightweight data-interchange format. It is easy for humans to read and write. It is easy for machines to parse and generate ...

---
4. Product Backlog

---
Product Specification 2 / 3 (Practices)
- Specify Feature
  - Responsible: Product owner
  - Artifact: Feature
  - Collaborators: Market / customer
- Prioritize Features
  - Responsible: Product owner
  - Artifact: Product backlog
  - Collaborators: Market / customer
- Manage Features
  - Responsible: Product owner
  - Artifact: Product backlog, feature archive
  - Collaborators: Software developer

---
Example Product Backlog (Artifact)

---
Product Backlog (Artifact)
- Product backlog
  - Is a prioritized list of product backlog items
  - Scrum’s PRD and the product owner's primary work artifact
  - Does not contain any task descriptions or assignments
  - Is a living document (rather than static) and keeps evolving
- Other properties
  - Focused: On creating value
  - Complete: For current iteration
  - Prioritized: According to current needs
  - Evolving: Used in future iterations

---
Product Backlog Item (Artifact)
- Product Backlog Item
  - Is an entry in the product backlog
  - Is expected to have business value
- Other properties
  - Has various fields, most notably:
    - Theme
    - Short name
    - Item category
    - Item description
    - Acceptance criteria
    - Estimated size

---
Types of Product Backlog Entries
- Feature
  - A feature is a distinguishing characteristic of a software item (for example, performance, portability, or functionality) [IEEE 829]
- Epic
  - An epic is a large feature awaiting break-down into smaller features; in a product backlog, it acts as a placeholder for these smaller features
- (User) story
  - A user story is a feature presented using a the user-story-pattern that is small enough to be implemented in a sprint
- Refactoring
- Bug report

---
Model of Product Backlog Items
Backlog Item
Theme
Feature
User Story
Epic
Refactoring
Bug Report

---
Wahlzeit / Flowers – Tell-a-Friend Implemented

---
5. Feature Specification

---
Working with Product Backlog Items
Specifying
Prioritizing
Managing

---
Two Ways of Describing Features
- Illustrations
  - Properties
    - Naturally incomplete
    - Used to create discussion
  - Notations
    - Prose
    - Simple User Story
    - Regular User Story
    - Structured Sentence
- Specifications
  - Properties
    - Trying to be complete
    - Used in contracting
  - Notations
    - Prose
    - Use Case

---
Example Using Simple User Story
Tell a Friend
As a Flowers user, I need a function to tell a friend about a flower photo, so that I can share my passion for flowers and increase my network.
- Properties
  - Follows pattern
    - As a user role
    - I need a function
    - So that I get business value
  - Applicability
    - Used to start discussions
    - Unsuitable for contracts

---
Example using Regular User Story
Tell a Friend
User Story
The user clicks on “Tell a Friend” and is shown a new dialog. The user enters their email address, the friend's email address, a subject and a message to that friend. Upon clicking OK, an email is sent to the friend.
Acceptance Criteria
- A valid email is sent
  - Proper from: and to: fields
  - Proper content incl. valid links
- Sender is cc:ed on email
- Properties
  - Tells a story
    - Told from user perspective
    - Is exemplary, not complete
  - Provides acceptance criteria
    - Should not add to specification
    - Used in validating implementation
  - Applicability
    - Used to start discussions
    - Unsuitable for contracts

---
Structured Sentence (Template)
<system>
“could”
“should”
“must”
“allow for”
“be able to”
“...”
<activity>
<object>

---
Example using Structured Sentence
Tell a Friend
Flowers must allow the user to send an email to a friend about the photo they were looking at.
- Properties
  - Describes a requirement
    - Is declarative in nature
    - Has defined semantics
  - Open to interpretation
    - No specification is complete
    - May contain inconsistencies
  - Applicability
    - Suitable for contracts

---
Example using Prose
Tell a Friend
A user can click on TELL A FRIEND in the menu and below each photo. If s/he does so, he sees a new page with an email dialog. The fields are FROM, TO, SUBJECT, and BODY. The user can fill in only valid email addresses. The body is prefilled with the photo link. Upon OK, the email is sent, with the user cc:ed. Upon CANCEL, no email is sent. After this, the dialog returns to the main page with a status message EMAIL SENT above the main viewing area.
- Properties
  - Describes a model
    - Tries to be complete
    - Can be used in contracting
    - Used in implementation validation
  - Open to interpretation
    - No specification is complete
    - May contain inconsistencies
  - Still dominant in industry!

---
Example using Use Case 1 / 2
Name: Tell a Friend
Description: Allows a user to tell a friend by email about Flowers
Actors: User, Visitor
Includes: None
Triggers: Menu Selection on Photo Page
Preconditions: Defined photo function is launched from
Invariants: None
Postconditions: On OK, email is sent; upon cancel, no email is sent
Default Scenario
1.	User clicks on link
2.	System provides dialog
3.	User fills in fields
4.	User clicks OK
5.	System sends email
6.	System returns to main page
Alternative Scenarios
1.	User clicks on link
2.	System provides dialog
3.	User clicks cancel
4.	System returns to main page

---
Example using Use Case 2 / 2
- Properties
  - Describes a model
    - Tries to be complete
    - Can be used in contracting
  - Applicability
    - Used in implementation validation
    - Used for specification guarantees
  - Used in industry
    - Part of UML, good tool support
Flowers Service
Tell a
Friend
user
guest

---
Acceptance Criterion [DR]
- An acceptance criterion for a backlog entry
  - Is a proposition that must be true
    - Before the entry can be accepted (signed-off on)

---
Acceptance Criteria [DR]
- The (list of) acceptance criteria of a backlog entry
  - Is a list of propositions
    - That must all be true before the entry can be accepted

---
Story Points
- Story point
  - An arbitrary numeric measure of size of a given feature
- Properties
  - Is a measure of size, not of effort or duration
  - Measured in non-linear increments, forcing choice
  - Is socially agreed upon, depends on team estimation history
  - Is independent of a particular person (and their skills)
  - Is mapped to time using the team's velocity (dev. speed)
Points	Meaning
0	No effort
1	Minimal effort
2	Small effort
3	Medium effort
5	Large effort
8	Very large effort
13	Too large effort

---
Size vs. Effort
- Size
  - Measured in arbitrary unit
  - Are an estimate of complexity
  - Are independent of time
  - Does not depend on people
- Effort
  - Measured in person hours
  - Are an estimate of “duration”
  - Typically, this is “ideal time”
  - Depends on implementer

---
Quality Criteria for Feature Descriptions
I	ndependent: Features should be independent of each other.
N	egotiable: A feature is man-made, not cast in stone.
V	aluable: Every feature should have business value.
E	stimatable: A feature should be precise so that size can be estimated.
S	mall: A feature should be small enough for one iteration.
T	estable: A feature should have testable success criteria.

---
Quiz: What’s Wrong with this Story? 1 / 3
User Registration
When trying to upload a profile photo, an unregistered user is first asked to register. After finishing registration, the user is automatically logged in. Then he or she can upload their profile picture. Upon successful completion of the upload, an email is sent to all friends.
Acceptance Criteria
- User is registered
- Photo is uploaded
- Email is sent

---
Quiz: What’s Wrong with this Story? 2 / 3
Spam-free Reg. Email
Right after user registration, an email is sent to the unverified email address of the user with a unique link that verifies the user's account when he/she clicks on it (see Verify User by E-Mail). The email goes directly into the inbox of the user passing the spam filter.
Acceptance Criteria
- All tags closed, no bad HTML code
- No IP address in URL (plain text)
- No user name in subject/email
- No numbers in subject
- No catchy words in subject
- No capital letters in subject
- Avoid utilizing phrases like “click here”
- No BCC distribution
- No dirty words
- No images in email
- Max. 2 colors in mail (no signal colors)
- No big headings (max. size 14)
- Check email against a Spam checker

---
Quiz: What’s Wrong with this Story? 3 / 3
Learn Java
As a software developer, I need to improve my Java skills, so that I can program faster and deliver more business value.
Acceptance Criteria
I can do more story points per iteration

---
6. Feature Prioritization

---
Item in Product Backlog (Artifact)

---
Prioritizing Features by Value and Risk
value
realize
second
realize
first
realize
never
2
3
x
1
realize
last
risk
high
risk
low
high
value
low

---
Classifying Features by Kano Model
high
customer satis-faction
low
fully
degree of feature
implementation
not at all
exciters and
delighters
must-have
linear

---
Feature Priority Categories
Essential / High
Conditional / Medium
Optional / Low

---
Quiz: How to Prioritize These Features?
1. Login
As a guest, I can login using my user account to get access to user functionality
2. Logout
As a logged-in user, I can logout to free up the computer for some other person
3. Lock-out User
As a user, my account is blocked, if I fail three times in a row when trying to log in
4. Tell a Friend
As a guest, I can tell my friends by email about a flower photo to share my passion

---
Relative Weighting (Practice) 1 / 2 [W99]
- Definition
  - A prioritization technique for
    - Medium-priority features that are
    - Independent of each other and of
    - Roughly the same or similar effort
  - Works up to a dozen features
- Key inputs
  - Customer: Relative benefit [1..9]
  - Customer: Relative penalty [1..9]
  - Developer: Relative cost [1..9]
  - Developer: Overall risk [1..9]

---
Relative Weighting (Practice) 2 / 2
P = prioritization key figure (rational number)
Relative
Benefit
Relative
Penalty
+
)
(
as %
Relative
Cost
Overall
Risk
+
)
(
as %
P =

---
Feature	Relative Benefit	Relative Penalty	Total Value	Value %	Relative Cost	Cost %	Relative Risk	Risk %	Priority
1. Query status of a vendor order	5	3	13	8.4	2	4.8	1	3.0	1.345
2. Generate a Chemical Stockroom inventory report	9	7	25	16.2	5	11.9	3	9.1	.987
3. See history of a specific chemical container	5	5	15	9.7	3	7.1	2	6.1	.957
4. Print a chemical safety datasheet	2	1	5	3.2	1	2.4	1	3.0	.833
5. Maintain a list of hazardous chemicals	4	9	17	11.0	4	9.5	4	12.1	.708
6. Modify a pending chemical request	4	3	11	7.1	3	7.1	2	6.1	.702
7. Generate an individual laboratory inventory report	6	2	14	9.1	4	9.5	3	9.1	.646
8. Search vendor catalogs for a specific chemical	9	8	26	16.9	7	16.7	8	24.2	.586
Totals	54	46	154	100	42	100	33	100	--

---
7. Feature Archive

---
Feature Archive
The feature archive contains all the functionality provided by the current state of the product.	[DR]

---
Feature Archive [DR]
- Feature archive
  - Contains all functionality
    - Provided by the current state of the product

---
Summary
1. Product owner
2. Product goal
3. Product glossary
4. Product backlog
5. Feature specification
6. Feature prioritization
7. Feature archive

---
Thank you! Questions?
dirk.riehle@fau.de – https://oss.cs.fau.dedirk@riehle.org – https://dirkriehle.com – @dirkriehle
DR

---
Legal Notices
- License
  - Licensed under the CC BY 4.0 International license
- Copyright
  - © 2010-2021 Dirk Riehle, some rights reserved