Project Management
Prof. Dr. Dirk Riehle
Friedrich-Alexander University Erlangen-Nürnberg
AMOS B02
Licensed under CC BY 4.0 International

---
Project Management
- The AMOS Project directive is simplify, simplify, simplify!
  - One tool for product and process management (Google Sheets)
  - Other tools for software development (GitHub, Travis-CI, etc.)
  - Teams may add additional tools at their discretion (and own risk)
- Project management in The AMOS Project includes
  - Product management (product owner role)
  - Development task allocation (software developer role)
  - Release management (review and release manager role)
  - Process improvement (Scrum master role)
- Project management is performed using Google Sheets
  - Planning documents template: http://goo.gl/Brc0Q
  - Example artifacts: http://goo.gl/FRfym
- Please share your copy with team coach

---
Planning Document Tabs
#	Category	Artifact Name	Artifact Purpose
1	General	Project Data	Collects basic project data
2	General	Project Team	Shows project team and static roles
3	General	Role Assignments	Tracks dynamic role assignment
4	Product	Product Vision	Provides product and project vision
5	Product	Product Glossary	Provides core terminology of project
6	Project	Release Plan	Provides mid-term and final release plan
7	Project	Burn-down Chart	Provides Scrum burn-down chart
8	Project	Development Speed	Provides Scrum development speed chart
9	Product	Product Backlog	Shows open functionality, prioritized
10	Project	Sprint Backlog	Shows current work backlog
11	Product	Feature Archive	Collects finished functionality
12	Process	Impediments Backlog	Tracks process problems and solutions
13	Process	Definition-of-Done	Provides decision criteria for “done”
14	Product	Documentation	Provides additional documentation of product
15	Product	Bill-of-materials	Lists all third-party components
16	...	...	...

---
1. General: Project Data 1 / 2

---
1. General: Project Data 2 / 2
- Definition
  - A collection of relevant (starting point) links
- Purpose
  - Simplify navigation
- Production and system
  - Deployment scenarios depend on project but please try hard
- Github repository
  - Required
- Travis-CI dashboard
  - Required

---
2. General: Project Team 1 / 2

---
2. General: Project Team 2 / 2
- Definition
  - The list of team members and their contact information
- Purpose
  - Make it easy to contact inviduals or the whole team
- Pragmatics
  - Feel free to adjust with other information, e.g. Skype ID

---
3. General: Role Assignments 1 / 2

---
3. General: Role Assignments 2 / 2
- Definition
  - A week-by-week assignment of roles to team members
- Purpose
  - Provide plan and history of role assignments so everyone knows their job
- Pragmatics
  - Please plan out the project at start of course
  - Feel free to add roles beyond the four required ones
- Use the same week numbers as in the Course schedule
  - Week 1 starts with the first lecture
  - Week 1 also starts the first sprint

---
4. Product: Vision and Mission 1 / 2

---
4. Product: Vision and Mission 2 / 2
- Definition of product vision
  - A product vision communicates
    - The main purpose and core functionality of the product
    - The value the main stakeholders receive
    - It is inspiring, timeless, focused and the final arbiter
- Definition of project mission
  - A project mission summarizes
    - What the project wants to achieve
    - Within the project time-frame
- Purpose
  - Explain project succinctly
  - Serve as a guiding star when prioritizing features
- Pragmatics
  - Product vision and project mission should be short

---
5. Product: Glossary 1 / 2

---
5. Product: Glossary 2 / 2
- Definition
  - Is an alphabetically ordered list of terms and their definition
- Purpose
  - Provide key domain terminology (shared vocabulary) of project
  - Is a simplified form of a domain model accessible to everyone
- Term
  - A (possibly qualified) noun determining the concept to be defined
- Term definition
  - The definition of the referenced term
  - A base definition is a declarative statement of the form X is a X*
  - Other forms of definitions are synonyms, shorthands, etc.

---
6. Product: Release Plan 1 / 2

---
6. Product: Release Plan 2 / 2
- Definition
  - A prioritized list of features for a product release
- Purpose
  - To predict the content of the upcoming product release
- Pragmatics
  - Has been estimated by developers, validated by historic data
  - Is a living document, that is, gets adjusted after each sprint

---
7. Product: Burn-down Chart 1 / 2

---
7. Product: Burn-down Chart 2 / 2
- Definition
  - A visualization of the progress towards the next product release
  - Contrasts actual progress with originally estimated progress
- Purpose
  - Make visible what cannot be easily seen in the product release plan

---
8. Product: Development Speed Chart 1 / 2

---
8. Product: Development Speed Chart 2 / 2
- Definition
  - A visualization of the develop development speed of the development team

---
9. Product: Product Backlog 1 / 2

---
9. Product: Product Backlog 2 / 2
- Definition
  - A prioritized list of needed features, bugs-to-fix, and refactorings
  - Features are created by POs, bugs derive from Github issues
- Purpose
  - To know at any time what will come up next
  - To serve as a living document for the PO for requirements
- Pragmatics
  - The higher the priority of a backlog entry, the closer to the top
  - Priorities are defined by order in backlog, not broad categories
  - All high-priority backlog entry provide initial guess on size
  - Highest priority backlog entries should be specified well
  - Further down the backlog, entries can be more vaguely defined

---
10. Product: Sprint Backlog 1 / 2

---
10. Product: Sprint Backlog 2 / 2
- Definition
  - The current sprint’s workload as committed to by team
- Purpose
  - To know at any time what to do in the current sprint
  - To serve for task allocation between developers
- Pragmatics
  - Sprint backlog entries are copied over from product backlog
  - Every sprint backlog entry comes with an estimated size
  - After successful implementation, they move to feature archive

---
11. Product: Feature Archive 1 / 2

---
11. Product: Feature Archive 2 / 2
- Definition
  - A list of features that have been implemented
  - All features contain the original size estimation
  - All features contain an after-the-fact size estimation
- Purpose
  - To serve as a (most basic) list of product functionalities
  - To allow lookup of history of development

---
12. Process: Impediments Backlog 1 / 2

---
12. Process: Impediments Backlog 2 / 2
- Definition
  - A list of current and historic impediments to process
- Purpose
  - To know at any time the current impediments
  - To see whether any impediments keep recurring
- Pragmatics
  - It names the Scrum master responsible for resolution
  - It provides the solution found, if any

---
13. Process: Definition-of-Done 1 / 2

---
13. Process: Definition-of-Done 2 / 2
- Definition
  - Is a check list of decision criteria to determine status of “done”
- Purpose
  - To be consistent about what “done” means
- Pragmatics
  - Definitions of “done” (DoD) require team consensus
  - There are many such decisions, hence many DoDs needed
  - At a minimum, at the proper time, the team should have a
    - DoD for sprint release
    - DoD for product release

---
14. Product: Documentation 1 / 2

---
14. Product: Documentation 2 / 2
- Definition
  - The product documentation (where to find what)

---
15. Product: Bill-of-Materials 1 / 2

---
15. Product: Bill-of-Materials 2 / 2
- Definition
  - A list items (“materials”) included in the project
    - Items typically mean open source libaries
- Purpose
  - To maintain an overview of “what’s the box”
- Pragmatics
  - Please lists all third-party components used by the product
  - List only those used directly; no need to recursively unpack
  - In case of open source components, also list their license

---
Thank you! Questions?
dirk.riehle@fau.de – http://osr.cs.fau.de
dirk@riehle.org – http://dirkriehle.com – @dirkriehle
DR

---
Credits and License
- Original version
  - © 2012-2020 Dirk Riehle, some rights reserved
  - Licensed under Creative Commons Attribution 4.0 International License
- Contributions
  - ...