Process Overview
Prof. Dr. Dirk Riehle
Friedrich-Alexander University Erlangen-Nürnberg
AMOS B01
Licensed under CC BY 4.0 International
[Speaker Notes: It is Friedrich-Alexander University Erlangen-Nürnberg – FAU, in short. Corporate identity wants us to say “Friedrich-Alexander University”.]

---
Project Goal
To deliver useful software at the end of the project that can be developed further.

---
Software Development Process
Scrum Process Practices
XP Technical Practices

---
Scrum in Student Projects
- Challenges
  - Widely differing abilities and experiences
  - Not 100% on project, but in multiple courses
  - Transient rather than persistent teams
  - Not available at same place, not at same time
  - Sometimes extrinsically motivated (grades)
- Solution
  - Context-aware instantiation of framework
  - Supporting teach team, coaching

---
Scrum Roles
SM
PO
SD
Product
Owner
Scrum
Master
Software
Developer

---
Core (“Committed”) Role Responsibilities
- Definition of product owner
  - Holds overall responsibility for the product being developed
  - Provides product vision and product requirements
  - Plans and helps plan development and tracks progress
- Definition of software developer
  - Holds overall responsibility for design and implementation of product
  - Estimate complexity (“size”) of product features to be implemented
  - Organizes and allocates design and implementation tasks
- Definition of Scrum master
  - Holds overall responsibility for following Scrum properly
  - Is responsible for tracking and resolving impediments
  - Observes and coaches team members and skills
- Together they form the Scrum team

---
Additional Role Responsibilities
- Definition of release manager
  - Holds overall responsibility for reviewable and releasable product
    - Formerly called the review and release manager
  - Prepares the product for review in sprint review
  - Releases the product after agreement

---
Industry Partner Responsibilities
- Definition of industry partner
  - Provides high-level requirements
  - Provides feedback in defined intervals
  - See industry guidance at http://bit.ly/2IhUFRn

---
Overall Project Time-Line
P:	Planning
E:	Execution
3R:	Review, release, and retrospective
P
E
 3R
P
E
 3R
Sprint 1
Sprint n
time
Week 1
Week n
...
...
Mid-Project Release
Final Release
time
Sprints 1 to n/2
Sprints (n/2 + 1) to n

---
Time-boxed Sequence of Releases
- Definition of release
  - A named, identifiable, consistent, and useful snapshot of the software and related relevant artifacts
- Definition of sprint release
  - A release used to gather feedback from industry partner to help steer the project (every week)
- Definition of project release
  - A release used to deploy for production (twice during the semester: mid-term and at end of semester)

---
The Scrum Sprint (Conceptualization)
Process improvement
Product management
Software development
Daily Scrum
Retrospective
Release
Review
Process improvement
Product management
Software development
Daily Scrum
Next sprint
preparation
Process improvement
Product management
Software development
Daily Scrum
Process improvement
Product management
Software development
Sprint
planning
Wed
...
09:00
13:00
17:00
Tue
Mon
Thu

---
Project Schedule
See the Schedule tab of the Course Organization doc
[Speaker Notes: The main deliverables: Initial and mid-term release plan Mid-term and final release]

---
Thank you! Questions?
dirk.riehle@fau.de – https://oss.cs.fau.dedirk@riehle.org – https://dirkriehle.com – @dirkriehle
DR

---
Legal Notices
- License
  - Licensed under the CC BY 4.0 International license
- Copyright
  - © 2010-2022 Dirk Riehle, some rights reserved