Software Processes
Prof. Dr. Dirk Riehle
Friedrich-Alexander University Erlangen-Nürnberg
AMOS C01
Licensed under CC BY 4.0 International
[Speaker Notes: It is Friedrich-Alexander University Erlangen-Nürnberg – FAU, in short. Corporate identity wants us to say “Friedrich-Alexander University”.]

---
Agenda
1. Product management
2. Engineering management
3. Software development
4. Quality assurance
5. Software process models
6. Plan-driven development
7. Agile methods

---
1. Product Management

---
Product Management
- Product management
  - Is the management [1] of a company’s products
  - Along the product’s life-cycle
  - Across the product portfolio (if any)
[1]	The purposeful act, manner, or practice of handling, supervising, or controlling [products, product life-cycles, product portfolios]

---
Product Management (Simplified)
What?
What first?

---
Two Sides of Product Management
Strategic product management
Focuses on assessing and defining the opportunity
Responsible for the Marketing Requirements Document
Technical product management
Focuses on defining the product and its features
Responsible for the Product Requirements Document

---
Example Processes and Artifacts
Processes	Artifacts
Opportunity Assessment	Marketing Requirements Document (MRD)
Product Specification	Product Requirements Document (PRD)
Product Roadmapping	Internal Product Roadmap / External Product Roadmap
Release Planning	Release Plan

---
Products vs. Projects
	Product	Project
Strategic	Strategic product manager	Project leader / Senior business analyst
Technical	Technical product manager	(Junior) business analyst

---
Video From “The Pentagon Wars” [1]
The New Bradley Design
(Ten years in the life of a project manager)
[1]	See https://youtu.be/r0op8e0LuoU

---
Video Lessons
- Multiple stakeholders
  - Bargaining leads to suboptimal results
- Meddling stakeholders
  - Intervening in the tank design process
- Unclear market
  - From US military to foreign markets
- Cost explosion
  - With changing requirements, costs explode
- Inconsistent requirements
  - From fast and small to big with firepower
- Changing requirements
  - Lack of focus invalidates prior work
- Feature creep
  - From troop carrier to tank

---
2. Engineering Management

---
Engineering Management
Engineering management is the management[1] of a company’s product development process [along the product life-cycle] [across a product portfolio].	[DR]
[1]	The purposeful act, manner, or practice of handling, supervising, or controlling [developers and engineering processes]

---
Engineering Management (Simplified)
Who?
By when?

---
Example Processes and Artifacts
Processes	Artifacts
Release Planning	Release Plan
Resource Allocation	Project Plan / Task Board
Outsourcing	Budget / Project Plan
Project Retrospective	Note Book

---
3. Software Development

---
Software Development
Software development (programming) is the process of turning product requirements into working software.	[DR]

---
Software Development (Simplified)
How?
How fast?

---
Processes and Artifacts
Processes	Artifacts
Effort Estimation	Release Plan
Programming	Source Code

---
4. Quality Assurance

---
Quality Assurance
Quality assurance is the process of assuring that the software being developed has a defined quality.	[DR]

---
Quality Assurance (Simplified)
Releasable?
Good enough?

---
Quality
The quality of a software system is the degree to which it conforms to its stakeholders’ expectations.	[DR]

---
Stakeholders and Expectations
- Product management
  - Functional requirements
  - Non-functional requirements
- Engineering management
  - Product quality
  - Maintainability and evolution
- Support and operations
  - Operations costs, usability
  - Non-functional requirements

---
Processes and Artifacts
Processes	Artifacts
Automated Test Design and Implementation	Test Plan / Test Code
Manual Test / Design and Implementation	Test Plan / Test Script
Release Sign-off	Email
Release Packaging	Software Release

---
Quiz on Organizational Issues
Where in the organizational chart to put product management?
  1. Sales and marketing
  2. Engineering
  3. Stand-alone
Where in the organizational chart to put quality assurance?
  1. Engineering
  2. Product management
  3. Stand-alone

---
5. Software Process Models

---
Software Process Model [DR]
- A software process
  - Is a process performed with goal of creating and evolving software
- A software process model
  - Is a model of a software process
- Software process model elements
  - Comprises roles, practices, and artifacts that describe the valid software process instances

---
Project Management Frameworks

---
Key Activities in Software Engineering
Planning
Execution
Review
Release

---
Example of a Software Product Life-Cycle
I:	Incubation
D:	Development
M:	Maintenance
start
1st
release
incubate
develop
maintain
mature
retire
release
D
release
M
I

---
(One Version of) The Magic Triangle
Cost is usually assumed fixed (defined team).
Because “adding manpower to a late project makes it later.” [B75]
Quality
Scope
Time
Cost

---
6. Plan-driven Development

---
Plan-Driven Development
- Linear, phase-oriented, software process models
  - Intend to minimize risk through up-front planning
  - Expect only one iteration, start to finish, not many
  - Equate phases with activities
- Examples: Waterfall, V-Modell, RUP
start
end
time
    Planning
        Review
        Release
     Execution
6 months – 5 years

---
The Waterfall Model [R04]

---
Aphorisms on Predicting and Planning
- “Prediction is very difficult, especially about the future.”
  - Attributed to Niels Bohr, date unknown
- “Kein Plan überlebt die erste Feindberührung.”
  - Helmuth (Karl Bernhard) von Moltke, date unknown
- “Plans are worthless, but planning is everything.”
  - Dwight D. Eisenhower, Nov 14, 1957

---
Lesson from Plan-Driven Development
Phases ≠ Activities
(Activity = performing a practice)

---
7. Agile Methods

---
Video on Predictability of Processes
[1]	See https://youtu.be/D7rbiLNf-JI

---
Video Lesson
- It is impossible to predict such a flight
  - Little bumps on the way have big consequences
  - Little wind gusts will get you way off track
- Executing a plan without steering is dangerous
  - There is no way to ensure you will achieve the desired outcome
  - Belief in flawless execution is, well, flawed and risky
- Also see “the making of Megawoosh” excerpt
  - See https://youtu.be/_n065KE00J0

---
Agile Methods
- Invented during the late 1990ties
  - In response to failure of plan-driven methods
  - Driven by consultants as a significant business opportunity
- Repeated iteration over short linear process models
  - Defined equal-length iterations with deliverables
  - Consistent involvement of users for feedback

---
Examples of Agile Methods
- Scrum
- XP (eXtreme Programming)
- Adaptive Software Development
- The (set of) Crystal Methods
- Feature-Driven Development
- Pragmatic Programming

---
Principles of the Agile Manifesto [A01]
Individuals and Interactions
(over Processes and Tools)
Working Software
(over Comprehensive Documentation)
Customer Collaboration
(over Contract Negotiation)
Responding to Change
(over Following a Plan)

---
Agile Development Process
- Succession of equal-length iterations (“time-boxes”)
- Intervention points are during planning and review
- User feedback only available during review
P:	Planning
E:	Execution
3R:	Review, release, and retrospective
time
...
P
E
 3R
P
E
 3R
P
E
 3R
Iteration n-1
Iteration n+1
Iteration n
...
1-4 weeks
1-4 weeks
1-4 weeks

---
Short Iterations and User Feedback
- Short iterations
  - Short iterations lead to focus on high-value features first
  - Established well-worn rhythm is sustainable, avoids burnout
  - Partial functionality is better than none
- User feedback
  - User feedback helps team steer product to meeting needs right
  - Feedback loop ensures that problems surface early
  - Feedback helps recognize and realize new innovative features

---
Plan-Driven vs. Agile Processes
Plan-Driven
Agile Methods
S1
T1
T2
T3
T4
T5
S5
S3
S2
S1
T1
T2
T3
T4
T5
S4
S5

---
Plan-Driven vs. Agile Work Rhythms
time
Plan-driven methods
Long iterations
time
Agile methods
Short iterations

---
Agile Methods and Discipline
Agile methods
are high-discipline
(more so than plan-driven methods)

---
Quiz on Types of Projects
Which process model fits Fixed-Price-Projects?
  1. Plan-driven process
  2. Agile methods process
  3. Open source process
2. Which process model fits Time-and-Materials-Projects?
  1. Plan-driven process
  2. Agile methods process
  3. Open source process
2. Which process model fits Inter-Firm-Collaboration-Projects?
  1. Plan-driven process
  2. Agile methods process
  3. Open source process

---
Summary
1. Product management
2. Engineering management
3. Software development
4. Quality assurance
5. Software process models
6. Plan-driven development
7. Agile methods

---
Thank you! Questions?
dirk.riehle@fau.de – https://oss.cs.fau.dedirk@riehle.org – https://dirkriehle.com – @dirkriehle
DR

---
Legal Notices
- License
  - Licensed under the CC BY 4.0 International license
- Copyright
  - © 2010-2022 Dirk Riehle, some rights reserved